**First PI Plan**

Objectives:

For the first PI plan, we will just try to:

1. Confirm the topic of the project
2. Think about the ideas and features

* Brainstorm: the features and functions – Yushu & Ciel

1. Make sure everything is well designed
2. Start the initial set up for the whole project - Designs

* Sprint 09/24/2018:
  + Story 1: Database, tables, keys and attributes design – Yushu
  + Story 2: ER diagram – Yushu
  + Story 3: Website structure design – Ciel
  + Story 4: UI / Wireframe – Ciel

1. Collect data for this project

* Sprint 10/01/2018 – Sprint 10/08/2018
  + Story 1: Setup Backend by creating databases & tables– Yushu
  + Story 2: Collect data or make dummy data – Yushu

1. Start building the pages

* Sprint 10/01/2018 – Sprint 10/08/2018
  + Story 1: Setup Frontend pages – Ciel
  + Story 2: Start building homepage – Ciel