Sprint 2 09/23/2018

- Major tasks/activities

1. Activity Title: Product goals.
2. Objective: The ultimate goals and users for this product
3. Deliverable: A goals & specifications report
4. Progress: We’ve finished setting up the goals and writing the report.
5. Time remaining: 0
6. Next steps: Divide the goals into small portions and think about how to achieve them.
7. Activity: Product Feature designs:
8. Objective: The features and functions for this product
9. Deliverable: A goals & specifications report
10. Progress: We’ve finished designing the features and writing everything in the report.
11. Time remaining: 0
12. Next steps: Think about some new & creative features
13. Activity: PI plans and work division
14. Objective: PI plan discussion and work division
15. Deliverable: PI plan report
16. Progress: We’ve discussed the work to do and divided the work for the first PI and everything was clear in the PI report.
17. Time remaining: 10
18. Next steps: Spend approximately 10 hours to finish the tasks assigned
19. Activity: Propose a semester long schedule for the project.
20. Objective: A raw schedule for this product
21. Progress: We’ve discussed about the timeline for this product.
22. Time remaining: 5
23. Next steps: Adjustments for the timeline and tasks are needed in the future depending on the progress we made

* Individual Contributions.

1. Ciel & Yushu: Product Goals(semester goals) set up – 2 Hours
2. Ciel & Yushu: Product Feature designs – 2 Hour
3. Ciel & Yushu: PI plans Setup - 3 Hour

\*All discussions and writeups are complete together, the total time took is about 7 hours.