Sprint 7 11/05/2018

* Major tasks/activities

1. Activity Title: Add tags to posts / tags filter
2. Objective: Add tags to the posts so that users could then use search function to search tags
3. Deliverable: scripts
4. Progress: Finished
5. Time remaining: 0
6. Activity Title: “Like” posts
7. Objective: Add “Like” function, enable users to like posts and view the posts they liked.
8. Deliverable: Scripts
9. Progress: Finished
10. Time remaining: 0
11. Activity: Follow function
12. Objective: Implement “follow” function, enable users to follow other users, and have the following users’ post appears on home page
13. Deliverable: Scripts
14. Progress: Finished
15. Time remaining: 0

* Individual Contributions.

1. Yushu: Wrote corresponding queries – 2 Hours
2. Ciel: Implement “follow” functions – 3 Hours
3. Ciel: Implement “like” functions – 3 Hours
4. Ciel: Add tags to posts – 2 Hours