Sprint 9 11/26/2018

* Major tasks/activities

1. Activity Title: Finished implement “Comment” function
2. Objective: Enable users to write comments under the posts and reply comments
3. Deliverable: scripts
4. Progress: Finished
5. Time remaining: 0
6. Activity Title: Links to items in posts
7. Objective: Enable users to insert links to the items in posts
8. Deliverable: Scripts
9. Progress: Almost finished. Need to make it looks better
10. Time remaining: 1
11. Activity: Search function
12. Objective: Enable users to search keywords/tags in the search bar
13. Deliverable: Scripts
14. Progress: Still working on it but almost done with this part. Needs to have a better algorithm to search and sort the posts.
15. Time remaining: 2
16. Activity: Show popular posts
17. Objective: Show the popular posts in the Explore page
18. Deliverable: Scripts
19. Progress: Still working on it but almost done with this part. Needs to have a better algorithm to search and sort the posts. And design the UI for this page again.
20. Time remaining: 3
21. Activity: Chat function
22. Objective: Enable users to have private chat to each others
23. Deliverable: Scripts
24. Progress: Just started this part, and will be mainly focus on this part in the next week.
25. Time remaining: 7

* Individual Contributions.

1. Yushu: Wrote corresponding queries – 3 Hours
2. Ciel: Implement “comment” functions – 3 Hours
3. Ciel: Implement “links to items” functions – 2 Hours
4. Ciel: Implement “search” function – 2 Hours
5. Ciel: Build explore page and show popular posts – 3 Hours
6. Ciel: Implement chat function – 2 Hours
7. Yushu: Design UI/UX – 2 Hours