Sprint 10 12/04/2018

* Major tasks/activities

1. Activity Title: Generate and import mock data automatically into database
2. Objective: To have more data and more things to show in our mini program, and try to import the data to database automatically with codes.
3. Deliverable: scripts
4. Progress: In progress
5. Time remaining: 4
6. Activity: Search function
7. Objective: Enable users to search keywords/tags in the search bar
8. Deliverable: Scripts
9. Progress: Almost done with this part.
10. Time remaining: 1
11. Activity: Show popular posts
12. Objective: Show the popular posts in the Explore page
13. Deliverable: Scripts
14. Progress: Almost done with this part.
15. Time remaining: 1
16. Activity: Chat function
17. Objective: Enable users to have private chat to each others
18. Deliverable: Scripts
19. Progress: Still working on this part, synchronization might be a little bit complicated. The codes we have now are incomplete and don’t work. We’ll try our best to finish this before presentation/demo.
20. Time remaining: 7

* Individual Contributions.

1. Yushu: Wrote corresponding queries – 2 Hours
2. Yushu: Prepared presentation – 3 Hours
3. Ciel: Kept implementing “search” function – 2 Hours
4. Ciel: Kept building explore page and show popular posts – 3 Hours
5. Ciel: Tried to learn how to implement chat function – 4 Hours
6. Ciel: Generated mock data and tried to import the data to database with atomization process – 5 Hours