Sprint 4 10/16/2018

- Major tasks/activities

1. Activity Title: Data Collection and Research
2. Objective: Data Collection and make dummy data.
3. Deliverable: data file.
4. Progress: We’ve finished collecting data and are writing scripts to generate dummy data according to it.
5. Time remaining: 2
6. Next steps: generate dummy data and add to database.
7. Activity: Finish building Home Page
8. Objective: Show user’s following user’s posts at home page.
9. Deliverable: Scripts
10. Progress: Done design
11. Time remaining: 0
12. Next steps: We’ll make adjustments if we received any potential user’s feedback
13. Activity: Feature implementation.
14. Objective: Finish basic post and social feature design.
15. Deliverable: Scripts.
16. Progress: We’ve fished feature design listed on the PI plan and are thinking about other features might be useful.
17. Time remaining: 0 (more will depend on extra features we implement).
18. Next steps: We will discuss if there’s additional features we should add to the product and modify existing features if we receive feedback from potential user.

* Individual Contributions.

1. Ciel & Yushu: Data Collection and Generation – 5 Hours
2. Ciel & Yushu: Finish building homepage – 2 Hours
3. Ciel & Yushu: Finish Feature implementation - 7 Hour